ASSIGNMENTOS

Detailed Product Proposal, Technical Specification & Hackathon Plan

A student-centered assignment workspace with requirements analysis and course-material intelligence

| Document scope | Description |
| --- | --- |
| Part I | Base hackathon product — small, demonstrable, end-to-end. |
| Part II | Expanded product — OCR, stronger RAG, research, citations, drafts, and future features. |
| Part III | Four-person modular implementation plan with independent workstreams. |
| Part IV | Technical architecture, data model, APIs, security, testing, deployment, and timeline. |

Target: approximately 10–13 pages when opened with standard document rendering.

# 1. Executive Summary

AssignmentOS is a web-based academic productivity platform built around the complete assignment workflow. Instead of treating AI as a tool that simply generates an answer, AssignmentOS treats the student's own work as the primary artifact. The system helps the student understand the requirements, organize research, write the assignment, check whether the work satisfies the requirements, identify gaps, and improve the final document.

The concept has two deliberately different development targets. The first is a hackathon-ready proof of concept that demonstrates the core loop with a small number of reliable features. The second is the longer-term product direction, which adds OCR for scanned textbooks, semantic retrieval, richer RAG, citation assistance, multiple drafts, research modes, assignment timelines, and eventually teacher or school functionality.

Core product principle AI should support the student's understanding and revision rather than silently replacing the student's work. The product should therefore prioritize source-grounded explanations, requirement checking, and actionable feedback.

## 1.1 Problem

Students commonly move between several disconnected tools: a word processor for writing, a PDF viewer for textbooks, a browser for research, a separate citation tool, and an AI assistant for explanations. The result is a fragmented workflow. A student may also finish an assignment without realizing that a required section, concept, source count, page range, or formatting instruction has been missed.

AssignmentOS addresses this by putting the assignment document, requirements, course materials, and analysis into a single workspace.

## 1.2 Proposed solution

A rich-text assignment editor for writing and revising work.

A requirements engine that turns natural-language instructions into structured requirements.

A live requirement checklist that compares the document against those requirements.

A course-material search system that finds relevant sections in uploaded textbooks and notes.

An AI analysis layer that identifies missing concepts, weak coverage, structural issues, and evidence needs.

A future research/citation layer that keeps generated explanations connected to identifiable sources.

## 1.3 Primary users

| User | Primary need | AssignmentOS response |
| --- | --- | --- |
| Student | Complete assignments accurately and efficiently. | Workspace, requirements, research, analysis, revision. |
| Advanced student | Manage large projects and multiple sources. | RAG, citations, drafts, timeline, source organization. |
| Teacher (future) | Distribute and review assignments. | Classrooms, rubrics, feedback, submissions. |
| School (future) | Provide structured academic tooling. | School accounts, administration, analytics, policy controls. |

# 2. Product Definition and User Experience

## 2.1 Product positioning

The strongest initial positioning is not “an AI that does homework.” It is “an academic workspace that helps students turn assignment instructions and course materials into better, more complete work.” This distinction keeps the product centered on planning, research, writing, checking, and learning.

## 2.2 End-to-end user journey

The student creates a new assignment.

The student pastes the teacher's instructions or enters specifications manually.

The system extracts requirements such as topic, length, required sections, concepts, sources, and deadline.

The student confirms or edits the extracted requirements.

The student writes the assignment in the editor.

The student uploads a textbook, lecture notes, or other course material.

The student searches the material by keyword or concept.

The system returns relevant passages with source/page metadata.

The student continues writing and can request explanations or targeted suggestions.

The analyzer compares the document against the requirements.

The student fixes gaps and runs the analysis again.

The student completes a final readiness check and exports the document.

## 2.3 Main workspace

| Area | Purpose | Key controls |
| --- | --- | --- |
| Requirements panel | Show what the assignment asks for. | Requirement status, edit requirement, jump to issue. |
| Document editor | Write the actual assignment. | Formatting, headings, lists, tables, undo/redo, autosave. |
| AI/Research panel | Show relevant sources and suggestions. | Search, explain, analyze, apply suggestion. |
| Top toolbar | Manage assignment. | Save, draft, analyze, export. |
| Status bar | Give quick progress information. | Word count, pages, requirements status, save state. |

## 2.4 Requirement status model

The system should avoid pretending that an AI analysis is an official grade. Instead, it should use descriptive statuses such as:

| Status | Meaning |
| --- | --- |
| Met | Evidence suggests the requirement is adequately represented. |
| Partial | The topic or requirement appears, but coverage may be incomplete. |
| Missing | The system found no meaningful evidence of the requirement. |
| Needs review | The system cannot confidently determine compliance. |
| Not applicable | The requirement was removed or marked irrelevant by the student. |

## 2.5 Example experience

A student enters: “Write a 5-page chemistry report on electrolysis. Explain the process, Faraday's laws, two applications, and use at least four sources.” AssignmentOS might extract five requirements: topic, length, Faraday's laws, two applications, and four sources. After the student writes, the analyzer could report that the document meets the length requirement, contains two applications, partially addresses Faraday's laws, and currently contains only two identifiable sources.

# 3. Part I — Base Hackathon Proposal

The base version is the version the team should actually build first. Its purpose is to demonstrate feasibility and communicate the product idea in a live demo. It is intentionally smaller than a commercial release.

## 3.1 Base feature scope

| Module | Required for hackathon? | Scope |
| --- | --- | --- |
| Authentication | Yes, basic | Simple account/login or controlled demo accounts. |
| Assignment creation | Yes | Create, name, save, and reopen assignments. |
| Requirement extraction | Yes | Paste instructions and produce structured checklist. |
| Editor | Yes | Basic Tiptap rich-text editing. |
| Textbook upload | Yes | Text-based PDF only. |
| Textbook search | Yes | Keyword + simple semantic search. |
| Requirement analysis | Yes | Compare assignment text with checklist. |
| AI suggestions | Yes | A few targeted, actionable findings. |
| Export | Preferable | Basic PDF/DOCX or print/export path. |
| OCR | No | Future version. |
| Web research | No | Future version. |
| Teacher portal | No | Future version. |

## 3.2 Minimum viable architecture

Frontend: Next.js + TypeScript + Tailwind CSS + Tiptap.

Backend: Node.js + TypeScript API.

AI/document service: Python + FastAPI.

Data: PostgreSQL + pgvector + object storage.

Deployment: Vercel for frontend, Railway/Render for services, Supabase for database/storage/auth.

## 3.3 Base requirements pipeline

Receive raw assignment instructions.

Send instructions to the AI requirements endpoint.

Return structured JSON.

Display the extracted requirements to the student.

Allow the student to correct requirements before analysis.

Store the final requirement set with the assignment.

Important implementation choice Do not let the AI return only free-form prose. Store requirements as structured objects so the analyzer can compare them consistently and the frontend can render them predictably.

## 3.4 Base document analysis

The first analyzer does not need advanced machine learning. A combination of structured requirements, text processing, embeddings, and an LLM can provide a convincing proof of concept.

Length requirement: compare current word count with target range.

Required sections: detect headings and relevant content.

Required concepts: search for semantic evidence rather than only exact words.

Source requirement: count identifiable citations/references where supported.

Topic relevance: compare document content with the assignment topic.

Suggestions: generate a short list of the most important issues.

## 3.5 Base document ingestion

For the hackathon, restrict uploaded materials to normal, text-based PDFs. Extract text page by page and store the page number with each chunk. This makes the textbook search demo much easier to explain and debug.

# 4. Part II — Expanded Product Proposal

The expanded version is the roadmap beyond the hackathon. It preserves the same product identity but improves document intelligence, research quality, source traceability, revision workflows, and eventual institutional use.

## 4.1 OCR

Many textbooks and scanned notes are image-based. OCR allows AssignmentOS to process these documents instead of only accepting machine-readable PDFs.

| Stage | Action |
| --- | --- |
| Detection | Determine whether the PDF already contains usable text. |
| Fallback | If text is missing, render pages for OCR. |
| OCR | Extract text from each page. |
| Cleanup | Normalize obvious OCR artifacts while retaining original page mapping. |
| Chunking | Create searchable passages. |
| Embedding | Create vectors for semantic retrieval. |
| Storage | Store text, page, document, and processing metadata. |

## 4.2 Semantic textbook search

Exact keyword search is useful but limited. Semantic search should allow a student to search for a concept and find related material even if the exact phrase is absent.

For example, a search for “electrolysis” could retrieve sections discussing electrolytic cells, electrode reactions, ion movement, electroplating, and Faraday's laws. Results should always retain their source metadata.

## 4.3 RAG research assistant

The expanded system should use retrieval-augmented generation. The AI receives relevant retrieved passages as context and generates an answer grounded in those passages. This reduces the need for the model to invent details and makes the result inspectable.

| Component | Responsibility |
| --- | --- |
| Retriever | Find relevant chunks. |
| Reranker | Improve ordering of candidate chunks when needed. |
| Context builder | Prepare source passages for the model. |
| LLM | Generate explanation/suggestion based on retrieved evidence. |
| Citation mapper | Connect output claims to source/page metadata. |
| UI | Let student inspect original source material. |

## 4.4 Research modes

| Mode | Description | Priority |
| --- | --- | --- |
| My Materials | Search uploaded textbooks, notes, and course files. | High |
| Web Research | Search the wider web with source links. | Later |
| Academic Research | Search scholarly/academic sources. | Later |
| Assignment Context | Use the current assignment and requirements to refine searches. | High |

## 4.5 Citation assistance

The system can flag claims that appear to require evidence, find relevant sources, and help generate a reference entry. It should show the underlying source rather than creating citations from unsupported model memory.

## 4.6 Draft management

Named drafts: Draft 1, Draft 2, Final, etc.

Automatic snapshots at major editing points.

Compare two drafts.

Show added/removed sections.

Show whether specific requirement statuses improved or regressed.

Allow the student to restore an earlier draft.

## 4.7 Assignment timeline

For longer assignments, the platform can convert the deadline and requirements into a simple plan: research, outline, first draft, revision, final review, and submission. This should remain a planning aid rather than a complex project-management system.

# 5. Technical Architecture

## 5.1 Recommended stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Web frontend | Next.js + TypeScript | Strong React ecosystem and easy deployment. |
| Styling | Tailwind CSS | Fast UI development. |
| Editor | Tiptap | Extensible rich-text editor foundation. |
| Application API | Node.js + TypeScript | Good fit for web/API development and team familiarity. |
| AI/document API | Python + FastAPI | Strong document/ML ecosystem. |
| Relational database | PostgreSQL | Reliable structured data model. |
| Vector database | pgvector | Keeps vector search close to relational data. |
| Object storage | Supabase Storage or R2 | Suitable for PDFs and uploaded files. |
| Auth | Supabase Auth | Fast implementation for MVP. |
| PDF extraction | PyMuPDF | Practical page-aware text extraction. |
| OCR | PaddleOCR/Tesseract | Future scanned-document support. |
| AI models | Hosted LLM + embedding APIs | Avoid model-training overhead for MVP. |
| Frontend deployment | Vercel | Simple Next.js deployment. |
| Backend deployment | Railway/Render | Simple service deployment. |
| Monitoring | Sentry | Error tracking for later stages. |

## 5.2 Service boundaries

| Service | Responsibilities | Should not own |
| --- | --- | --- |
| Web app | UI, local state, editor interaction. | AI logic or database internals. |
| Application API | Auth, assignments, requirements, permissions, persistence. | Heavy OCR/ML processing. |
| AI service | Requirement extraction, analysis, explanations. | User authentication or UI. |
| Document service | PDF ingestion, OCR, chunking, search. | Assignment business rules. |
| Database | Persistent structured data and vector index. | LLM prompt orchestration. |

## 5.3 Request flow

User opens the Next.js application.

Frontend authenticates and requests assignment data.

Node API validates permissions and reads/writes PostgreSQL.

For AI operations, Node sends a controlled request to the Python AI service.

For document operations, the document service processes the file and writes searchable metadata.

Results are returned as structured JSON.

Frontend renders the result without needing to know how the AI or database works internally.

## 5.4 Why not build everything in one backend?

A single backend is simpler for a tiny prototype, but separating the AI/document-processing service gives the team a useful boundary. The Python member can work independently, test AI endpoints, and change models without forcing frontend changes. For the hackathon, these can still be deployed as small services rather than a complicated microservice infrastructure.

# 6. Data Model and API Specification

## 6.1 Core entities

| Entity | Important fields |
| --- | --- |
| User | id, name, email, created_at |
| Assignment | id, user_id, title, subject, deadline, status, created_at |
| Requirement | id, assignment_id, type, description, target, status |
| Draft | id, assignment_id, title, content, version, created_at |
| Document | id, user_id, filename, storage_path, type, processing_status |
| SourceChunk | id, document_id, page, text, embedding, metadata |
| Analysis | id, assignment_id, draft_id, created_at, summary |
| Suggestion | id, analysis_id, type, severity, description, evidence |
| Citation | id, assignment_id, source_chunk_id, style, reference_text |

## 6.2 Example requirement object

| Field | Example |
| --- | --- |
| type | required_concept |
| description | Explain Faraday's laws |
| target | Both first and second law |
| status | partial |
| confidence | 0.86 |
| source | assignment_instructions |

## 6.3 Suggested API endpoints

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /assignments | Create assignment. |
| GET | /assignments/:id | Get assignment and requirements. |
| PATCH | /assignments/:id | Update assignment metadata. |
| POST | /assignments/:id/requirements/extract | Extract requirements from instructions. |
| POST | /assignments/:id/drafts | Create/save a draft. |
| GET | /assignments/:id/drafts | List drafts. |
| POST | /assignments/:id/analyze | Run assignment analysis. |
| POST | /documents | Register/upload a document. |
| POST | /documents/:id/process | Start document processing. |
| POST | /search | Search uploaded material. |
| GET | /analyses/:id | Retrieve analysis results. |

## 6.4 AI service endpoints

| Endpoint | Input | Output |
| --- | --- | --- |
| /requirements/extract | Raw instructions | Structured requirement list |
| /assignment/analyze | Document + requirements | Statuses, findings, suggestions |
| /explain | Selected text + context | Explanation |
| /document/embed | Text chunks | Embedding metadata |
| /research/answer | Question + retrieved chunks | Grounded response + sources |

# 7. Four-Person Development Structure

The work should be divided by technical responsibility, not simply by page or feature. Each person should be able to develop a functioning module against a documented interface. This minimizes blocking and makes merging easier.

## Member 1 — Frontend / UX

Next.js project structure.

Dashboard.

Assignment creation screen.

Three-panel assignment workspace.

Tiptap editor.

Requirements checklist.

Analysis result components.

Textbook search result components.

Loading/error/empty states.

Responsive styling.

Mock-data mode for independent development.

Definition of done A user can navigate through the complete UI using mock API data without waiting for the backend.

## Member 2 — Backend / Database / Auth

PostgreSQL schema and migrations.

Authentication and authorization.

Assignment CRUD.

Requirements CRUD.

Draft persistence.

Document metadata.

API validation and error handling.

OpenAPI/Swagger documentation.

Seed/demo data.

Environment configuration.

Definition of done All core APIs work independently and can be tested through Swagger/Postman with seeded data.

## Member 3 — AI / Requirements / Analysis

FastAPI service.

Instruction parsing.

Structured requirement extraction.

Requirement normalization.

Document-versus-requirement analysis.

Suggestion generation.

Prompt/version management.

Structured JSON outputs.

Evaluation examples across at least three subjects.

Fallback handling when the model is uncertain.

Definition of done The service can receive raw instructions plus a document and return predictable, testable analysis JSON.

## Member 4 — PDF / RAG / Search

PDF upload pipeline.

Text extraction.

Page-aware chunking.

Embeddings.

pgvector search.

Keyword search fallback.

Relevant passage ranking.

Source/page metadata.

Processing status.

OCR-ready architecture.

Definition of done A sample textbook can be ingested independently and queried through a documented search interface.

## 7.1 Integration rules

No member should import another member's private source files directly.

Communication between modules should happen through API contracts or shared data schemas.

Every module should have its own README and local run instructions.

Mock data should be used until the dependent service is available.

Changes to shared schemas should be communicated before merging.

Use feature branches and small, reviewable pull requests.

Create one integration branch for the final end-to-end demo.

# 8. Hackathon Execution Plan

## 8.1 Recommended 5-day schedule

| Day | Frontend | Backend | AI | RAG/Documents |
| --- | --- | --- | --- | --- |
| 1 | UI shell + editor skeleton | Schema + API skeleton | AI service + extraction prototype | PDF extraction + search prototype |
| 2 | Assignment workspace | Assignment/requirements APIs | Requirement JSON + prompts | Chunking + embeddings |
| 3 | Requirements/analysis UI | Draft persistence + auth | Document analysis | Search API + source metadata |
| 4 | Full UI integration | Integration + validation | Improve analysis reliability | Connect search to frontend |
| 5 | Polish + demo flow | Bug fixes/deploy | Demo testing | Bug fixes/deploy |

## 8.2 If only three days are available

Cut scope aggressively. Keep authentication minimal, use a single sample textbook, skip OCR, skip web research, and focus on one subject. The demo should still show the complete product loop.

Create assignment.

Extract requirements.

Write document.

Upload one PDF.

Search one topic.

Analyze document.

Show concrete gaps.

## 8.3 Demo narrative

The presentation should not start by listing technologies. Start with a realistic student problem.

Show a teacher's assignment instructions.

Paste them into AssignmentOS.

Show the automatically extracted checklist.

Open the editor and write a deliberately incomplete sample.

Upload a chemistry textbook.

Search for “electrolysis” and show page-aware results.

Run analysis and show that the system catches a missing requirement.

Fix one issue.

Run analysis again and show the improved status.

Demo principle A short, working end-to-end story is more convincing than a long list of unfinished features.

# 9. Security, Reliability and Responsible AI

## 9.1 File security

Validate file type and size before processing.

Do not execute uploaded files.

Store files outside the application server where practical.

Use private storage and signed access URLs.

Associate every document with an authenticated user.

Prevent one user from requesting another user's files.

## 9.2 API security

Validate all request bodies.

Authenticate protected endpoints.

Check resource ownership on every assignment/document request.

Rate-limit expensive AI operations.

Keep API keys in server-side environment variables.

Do not expose model-provider credentials to the browser.

## 9.3 AI reliability

The analyzer should communicate uncertainty. A requirement checker is not an objective teacher grade. It is an automated assessment of whether the current document appears to satisfy the supplied requirements.

Show evidence for important findings.

Allow the student to dismiss or edit a requirement.

Avoid presenting uncertain interpretations as facts.

Keep source material visible for research responses.

Prefer structured output over unconstrained prose.

Log model/version information for debugging.

## 9.4 Academic integrity

The product should be designed around assistance rather than invisible substitution. Features should encourage students to inspect sources, understand concepts, revise their own work, and make final decisions about changes. The system should not need to market itself as a machine that completes assignments on behalf of students.

# 10. Testing and Evaluation

## 10.1 Functional tests

| Area | Test |
| --- | --- |
| Assignment | Create, save, reopen, rename, delete. |
| Requirements | Paste instructions and verify structured output. |
| Editor | Type, format, save, reload. |
| PDF | Upload, process, search. |
| Analysis | Run analysis on known incomplete sample. |
| Authentication | User A cannot access User B's assignment. |
| Errors | Unsupported file and failed AI request produce usable error states. |
| Deployment | Complete demo works on deployed environment. |

## 10.2 AI evaluation set

Before the demo, create a small fixed test set of assignment instructions and intentionally incomplete documents. Examples should include science, mathematics, humanities, and a general research assignment. Compare expected requirements with the model's extracted requirements and inspect false positives/negatives.

## 10.3 RAG evaluation

Does the correct chapter appear?

Does the result preserve the correct page number?

Does semantic search find related concepts?

Does the system avoid returning unrelated sections?

Can the user inspect the original source?

# 11. Deployment, Repository and Development Workflow

## 11.1 Suggested repository structure

assignmentos/
├── web/
│   ├── app/
│   ├── components/
│   ├── lib/
│   └── public/
├── api/
│   ├── src/
│   ├── routes/
│   ├── services/
│   └── tests/
├── ai-service/
│   ├── app/
│   ├── prompts/
│   ├── pipelines/
│   └── tests/
├── document-service/
│   ├── app/
│   ├── ingestion/
│   ├── search/
│   └── tests/
├── docs/
│   ├── api.md
│   ├── architecture.md
│   └── demo.md
└── README.md

## 11.2 Git workflow

main — stable/demo-ready branch.

develop or integration — combines completed modules.

feature/frontend, feature/backend, feature/ai, feature/rag — independent work.

Pull requests should be small and explain how to test the change.

Do not merge breaking API/schema changes without updating the shared contract.

## 11.3 Environment configuration

Use .env files locally and platform secrets in deployment. Typical variables include database URL, storage credentials, authentication keys, LLM API key, embedding provider key, and service-to-service URLs. Secrets must never be committed to Git.

# 12. Roadmap, Effort Estimate and Final Recommendation

## 12.1 Development roadmap

| Stage | Approximate effort | Main outcome |
| --- | --- | --- |
| Hackathon POC | 3–5 focused days, 4 people | End-to-end proof of concept. |
| MVP refinement | 1–2 weeks | Better UX, persistence, error handling, more reliable analysis. |
| Research expansion | 2–4 weeks | Improved RAG, semantic search, source navigation, citations. |
| Document intelligence | 1–3 weeks | OCR and better scanned-document processing. |
| Advanced productivity | 2–4 weeks | Draft comparison, timeline, richer revision tools. |
| Institutional features | Several additional weeks | Teacher/classroom/school functionality. |

## 12.2 Base hackathon estimate

For the raw base version, the most reasonable planning estimate is 3–5 focused development days for four people. This assumes the team uses existing AI APIs, does not train a model, limits textbook processing to text-based PDFs, and keeps the editor intentionally simple.

A five-day schedule gives the team a buffer for integration and deployment. If the team has only three days, the same concept can still be demonstrated by reducing authentication, using a single sample textbook, and removing non-essential export and polish work.

## 12.3 What counts as “built” for the hackathon

The frontend exists and is usable.

The assignment can be created and saved.

Requirements can be extracted and displayed.

The student can write in the editor.

A real PDF can be uploaded and searched.

The system can return relevant course-material passages.

The document can be analyzed against the requirements.

The demo can show at least one detected issue and one improvement.

The system is deployed or runnable from a clean setup.

## 12.4 Final recommendation

The project should be approached as a focused vertical slice rather than a collection of disconnected AI features. The most important objective is to make one complete workflow work reliably: assignment instructions → structured requirements → student writing → course-material search → requirement analysis → actionable revision.

Once that loop works, the expanded features have a clear technical home. OCR extends document ingestion; RAG improves research; citations extend source handling; draft comparison extends the editor; timelines extend assignment management; and teacher/school functionality can later extend the user model. This gives the team a credible hackathon prototype without locking the project into a throwaway architecture.

One-sentence product definition AssignmentOS is a student-centered academic workspace that combines assignment writing, requirement checking, course-material search, and AI-supported revision in one workflow.